Surya Karthik

IST 584

The Pennsylvania State University

January 25, 2026

Cloud Misconfiguration Detection Using Supervised ML

Research Question: Can a supervised ML model trained on AWS S3, IAM, and security group configuration data produce a useful risk score to identify cloud misconfigurations?

This project investigates whether a supervised machine learning model trained on AWS S3, IAM, and security group configuration data can generate a meaningful probabilistic risk score to identify and prioritize cloud security misconfigurations. Instead of relying solely on the traditional method of static, rule-based compliance checks, the proposed approach uses labeled configuration data to learn interactions between resource attributes to detect security risk. The output of this project is a probabilistic misconfiguration risk score that classifies and ranks misconfigurations by severity, allowing for an easier remediation process. Model performance will be evaluated by comparing the supervised ML model against rule-based baselines. Detection effectiveness will be measured using precision, recall, and F1-score to assess detection accuracy.

Basic Timeline:

- Weeks 2-3: Finalize scope, research questions, AWS schemas.

- Week 4-5: Create an initial labeled dataset and perform feature engineering.

- Week 6-7: Train the supervised ML models.

- Week 8: Evaluate model performance and compare against the rule-based baselines mentioned earlier.

- Week 9: Conduct feature importance and analyze results

- Week 10: Prepare results, documentation, and final report.