Surya Karthik

IST 584

The Pennsylvania State University

February 8, 2026

Week 4 Project Update

The project’s technical approach is being finalized as I gather appropriate datasets to train the supervised machine learning model. This data will be obtained from AWS resources such as S3 buckets, IAM policies, and security groups. Labels are generated using controls defined in AWS Config Managed Rules, CIS AWS Foundations Benchmark, and AWS Security Hub findings. I have also identified public Terraform and CloudFormation repositories to include real-world configurations. Feature engineering would take the raw configuration metadata and turn it into numerical and categorical features. I will be using Supervised classification models such as Random Forest, Logistic Regression, and Support Vector Machines. The model’s effectiveness will be assessed using precision, recall, and F1-score. During this process, I will be looking for false positives and how often they occur.

AWS Config / Security Hub

↓

Data Ingestion

↓

Feature Engineering & Labeling

↓

Supervised ML Model

↓

Risk Scoring & Evaluation

The system architecture diagram above shows the secure pipeline that will be used for this project, starting with the AWS configuration data loaded in through a read-only IAM role protected with encryption during transit and at rest. Feature engineering and labelling ensures configuration data is properly structured and prepared for analysis. The supervised ML model generates probabilistic misconfiguration risk scores while also performing feature importance analysis to support conclusions.

Milestone plan (rough):

- Week 4: Finalizing Research Methodology

- Week 5: Collect AWS configuration data, infrastructure as code samples, and define schemas. Dependency: Finalized methodology.

- Week 6: Apply appropriate AWS/CIS for labeling, specifically designed for S3, IAM, and security groups. Dependency: Dataset availability.

- Week 7: Baseline implementation of rule-based detection for comparison. Dependency: Labeled dataset

- Week 8 & 9: Train model with random forest, logistic regression, and SVM. Also, tune the model with cross-validation and threshold calibration. Dependency: Finalized features.

- Week 10: Evaluate model performance through F1 score, comparison between baseline rule-based and ML model. Dependency: Trained models

- Week 11: Feature importance to analyze misconfiguration patterns and false positives. Dependency: Completed model performance test.

- Week 12: Interpret and finalize results. Also, make conclusions on security findings. Dependency: Completed analysis

- Week 13: Final reports. Dependency: All prior milestones completed thoroughly